Here's the Final Project Report for your DocSpot: Seamless Appointment Booking for Health based on the details you provided:

# FINAL PROJECT REPORT DocSpot: Seamless Appointment Booking for Health

- PROJECT OVERVIEW

| Field | Detail |
| --- | --- |
| Project Name | DocSpot: Seamless Appointment Booking for Health |
| Team Members | Mandakapu Mamatha, Mamilla Jaswanth Kumar,Banda Vijay Kumar ,Diviti Sowmya ,R Jayasree |
| Start Date | 20th May 2024 |
| End Date | 30th June 2024 |
| Mentor/Guide | SmartInternz |
| Team ID | LTVIP2025TMID56112 |
| GitHub Repo | https://github.com/Jash-1th/Health_Appointment_System |
| Team Leader | Mandakapu Mamatha |
| Email | mamathamandakapu@gmail.com |

- OBJECTIVE

To develop a responsive and functional Seamless Appointment Booking for Health using the MERN Stack that allows customers to search and book doctor appointment, while operators manage doctor and schedule data, and admins approve/decline new users.

- ROLES AND RESPONSIBILITIES

| Role | Capabilities |
| --- | --- |
| Customer | Register, log in, search doctors, book appointments |

| Role | Capabilities |
| --- | --- |
| Operator | Add, edit, delete doctor profiles and schedules ; view appointments |
| Admin | Approve/decline new customer/operator registrations; oversee system |

- FUNCTIONAL REQUIREMENTS

Appointment Search: Doctor speciality, location, available date

Appointment Filters: By consultation fee, hospital/clinic

Booking Page: Minimal implementation (optional) Authentication: Secure login for all user roles Admin Panel: Approve/reject users, manage doctor  Responsive UI: Clean and mobile-friendly interface

- TECHNOLOGY STACK

| Layer | Technology |
| --- | --- |
| Frontend | React JS, HTML, CSS, JavaScript |
| Backend | Node.js, Express.js |
| Database | MongoDB (via Mongoose) |
| Authentication | JWT ( JSON Web Tokens) |
| Deployment | GitHub, optional: Render/Netlify/Vercel/MongoDB Atlas |

- IMPLEMENTATION PLAN (SPRINT-WISE)

| Sprint | Duration | Key Tasks |
| --- | --- | --- |
| 1 | Week 1 | Requirement gathering, planning, mockup UI |
| 2 | Week 2 | React setup, login/register, doctor search page |
| 3 | Week 3 | Express API for authentication and appointment bookings |
| 4 | Week 4 | MongoDB data connection and model creation |

| Sprint | Duration | Key Tasks |
| --- | --- | --- |
| 5 | Week 5 | Admin dashboard and operator CRUD for appointments |
| 6 | Week 6 | Testing, debugging, documentation, and deployment |

Users

│

├── userId (PK)

├── name

├── email

├── password

├── role (customer/operator/admin)

Flights

│

├── doctorId (PK)

├── name

├── specialization

├── hospital

├── consultation fee

├── Available slots

Appointments

│

├── AppointmentId (PK)

├── userId (FK)

├── DoctorId (FK)

├── AppointmentDate

├── status

ER DIAGRAM (HIGH-LEVEL OVERVIEW)

[Customer] → [Login/Register] → [Doctor Search] → [Appointment Booking]

DATA FLOW DIAGRAM (DFD – LEVEL 1 OVERVIEW)

↓ [Backend API]

↓ [MongoDB DB]

[Operator] → [Login] → [Add/Edit/Delete Flights]

↓ [Backend API]

[Admin] → [Approve/Decline Users] → [Manage Operators/ Customers]

USER STORIES

As a customer, I want to search for doctor availability using origin, hospital, and date so I can find the best options.

As an operator, I want to manage doctor appointments(add, edit, delete) so that I can keep appointments data up to date.

As an admin, I want to approve or decline new users to control access to the system.

- TEST PLAN

| Test Case | Expected Outcome | Result |
| --- | --- | --- |
| Invalid login | Show error message |  |
| Successful customer registration | Redirect to login |  |
| Booking with invalid inputs | Block submission |  |
| Admin route access by customer | Denied with 403 error |  |
| Operator creates valid flight | Appointment visible to customers |  |
| Duplicate booking | Prevent duplicate record |  |

- DEBUGGING & VALIDATION

Postman used for backend API testing.

React Form Validation to block invalid inputs. Error Logging with try-catch and console tracing. Manual testing of:

Appointments   Route protection

Doctor filters and CRUD

- DEPLOYMENT (SUGGESTED STEPS)

Push frontend to GitHub.

Deploy frontend via Vercel/Netlify. Push backend code to GitHub.

Deploy backend via Render or Railway. Use MongoDB Atlas for cloud DB access. Add environment variables:

JWT_SECRET DB_URL

Final integration testing post-deployment.

- CONCLUSION

The project DocSpot: Seamless Appointment Booking for Health is a successful full-stack MERN application developed for the SmartInternz internship. It meets all functionality goals:

Efficient customer experience Clear operator management Secure admin control

The app combines real-world usability with clean architecture, demonstrating the team’s ability to execute a full lifecycle product from planning to deployment.