Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 AUGUST 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID56112 |
| Project Name | Doctor Appointment App : Book doctor appointments instantly. Find top doctors, schedule visits or video calls, and manage your health—all in one app. |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| ID |  |  |  |  | Feature |  | Description | Priority | Estimation (Story Points) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  | User Registration/Login |  | Sign up, login, password reset | High | 3 |
| 2 |  |  |  |  | Doctor Search & Filter |  | Search doctors by specialty/location | High | 5 |
| 3 |  |  |  |  | Appointment Booking |  | Book in-person | High | 8 |
| 4 |  |  |  |  | Appointment Reminders |  | Push notifications for upcoming visits | Medium | 3 |
| 5 |  |  |  |  | Health Records Upload & Access |  | Manage prescriptions and reports | Medium | 5 |
| 6 |  |  |  |  | Doctor Profile Management |  | Doctors can manage their availability | Medium | 5 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  | Aspect | Description | Example / Notes |
| --- | --- | --- | --- |
|  | Project Tracker | Track tasks using Kanban or Scrum board with columns like Backlog, To Do, In Progress, Done. | Tools: Jira, Trello; Daily updates during standups |
|  | Velocity | Number of story points completed per sprint. | Sprint 1: 8 pts, Sprint 2: 11 pts, Sprint 3: 13 pts, Sprint 4: 10 pts; Avg: 10.5 pts/sprint |
|  | Burndown Chart | Graph showing remaining story points vs. sprint days to track progress and completion rate. | Starts at total sprint points (e.g., 13) and slopes down to zero by sprint end. |

| Aspect | Description | Example / Notes |
| --- | --- | --- |
| Project Tracker | Track tasks using Kanban or Scrum board with columns like Backlog, To Do, In Progress, Done. | Tools: Jira, Trello; Daily updates during standups |
| Velocity | Number of story points completed per sprint. | Sprint 1: 8 pts, Sprint 2: 11 pts, Sprint 3: 13 pts, Sprint 4: 10 pts; Avg: 10.5 pts/sprint |
| Burndown Chart | Graph showing remaining story points vs. sprint days to track progress and completion rate. | Starts at total sprint points (e.g., 13) and slopes down to zero by sprint end. |
| Aspect | Description | Example / Notes |
| Project Tracker | Track tasks using Kanban or Scrum board with columns like Backlog, To Do, In Progress, Done. | Tools: Jira, Trello; Daily updates during standups |
| Velocity | Number of story points completed per sprint. | Sprint 1: 8 pts, Sprint 2: 11 pts, Sprint 3: 13 pts, Sprint 4: 10 pts; Avg: 10.5 pts/sprint |
| Burndown Chart | Graph showing remaining story points vs. sprint days to track progress and completion rate. | Starts at total sprint points (e.g., 13) and slopes down to zero by sprint end. |
| Aspect | Description | Example / Notes |
| Project Tracker | Track tasks using Kanban or Scrum board with columns like Backlog, To Do, In Progress, Done. | Tools: Jira, Trello; Daily updates during standups |
| Velocity | Number of story points completed per sprint. | Sprint 1: 8 pts, Sprint 2: 11 pts, Sprint 3: 13 pts, Sprint 4: 10 pts; Avg: 10.5 pts/sprint |
| Burndown Chart | Graph showing remaining story points vs. sprint days to track progress and completion rate. | Starts at total sprint points (e.g., 13) and slopes down to zero by sprint end. |